PROJECT PLANNING PHASE

Project Planning Template – Blog Nest

Date: 24 September 2026

| Team ID | SWTID-2026-9317 |
| --- | --- |
| Project Name | Blog Nest |
| Maximum Marks | 5 Marks |

# 1. Product Backlog, Sprint Schedule, and Estimation

The following backlog and sprint schedule are prepared for Blog Nest, a blog-management application where users can create accounts, publish posts, browse content, and manage their profiles.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for Blog Nest using my email and password. | 2 | High | Team Members |
| Sprint-1 | Registration | USN-2 | As a user, I can receive confirmation after successful registration. | 1 | High | Team Members |
| Sprint-1 | Login | USN-3 | As a user, I can log in using my registered email and password. | 1 | High | Team Members |
| Sprint-1 | Profile | USN-4 | As a user, I can view and update my profile information. | 2 | Medium | Team Members |
| Sprint-2 | Blog Management | USN-5 | As a user, I can create and save a new blog post. | 3 | High | Team Members |
| Sprint-2 | Blog Management | USN-6 | As a user, I can edit and delete my own blog posts. | 3 | High | Team Members |
| Sprint-2 | Blog Management | USN-7 | As a user, I can add an image to a blog post. | 2 | Medium | Team Members |
| Sprint-3 | Blog Discovery | USN-8 | As a user, I can browse published blog posts. | 2 | High | Team Members |
| Sprint-3 | Blog Discovery | USN-9 | As a user, I can search for blog posts by title or keyword. | 3 | Medium | Team Members |
| Sprint-3 | Interaction | USN-10 | As a user, I can like and comment on a published post. | 3 | Medium | Team Members |
| Sprint-4 | Dashboard | USN-11 | As a user, I can view my posts and basic activity from a dashboard. | 2 | High | Team Members |
| Sprint-4 | Administration | USN-12 | As an administrator, I can manage users and inappropriate posts. | 3 | Medium | Team Members |

# 2. Sprint Schedule and Project Tracker

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 24 Sep 2026 | 29 Sep 2026 | — | — |
| Sprint-2 | 8 | 6 Days | 30 Sep 2026 | 05 Oct 2026 | — | — |
| Sprint-3 | 8 | 6 Days | 06 Oct 2026 | 11 Oct 2026 | — | — |
| Sprint-4 | 5 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | — | — |

# 3. Blog Nest System Overview

Blog Nest is planned as a simple blog platform. The main workflow is: Register/Login → Dashboard → Create/Edit Blog → Add Images → Publish → Browse/Search → Like/Comment → Manage Content.

| REGISTER / LOGIN | DASHBOARD | CREATE POST | ADD IMAGE | PUBLISH | SEARCH / READ | LIKE / COMMENT |
| --- | --- | --- | --- | --- | --- | --- |

# 4. Suggested Blog Nest UI Images

The following visual references illustrate the main screens that can be included in the documentation. Replace them with screenshots of the actual Blog Nest application when available.

Figure 1. Blog Nest dashboard mock-up.

Figure 2. Blog Nest blog editor mock-up.

# 5. Velocity

For planning purposes, if a team completes 20 story points in a 10-day sprint, the average velocity per iteration day is 20 ÷ 10 = 2 story points/day. Actual Blog Nest velocity should be calculated from completed story points after each sprint.

# 6. Burndown Chart

A burndown chart shows the amount of work remaining against time. For Blog Nest, the chart can track the remaining story points during each sprint and help the team identify whether planned work is progressing toward the sprint end date.

Figure 3. Example Blog Nest sprint burndown chart.

# 7. References

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts